Safety Plan Lane Assistance
Document Version: 1.0

Document history
Date	Version	Editor	Description
2019/03/13	1.0	Justin Simerly	Initial submission

Table of Contents
[Instructions: We have provided a table of contents. If the table of contents is not showing up correctly in your word processor of choice, please update it. The table of contents should show each section of the document and page numbers or links. Most word processors can do this for you. In Google Docs, you can use headings for each section and then go to Insert > Table of Contents. Microsoft Word has similar capabilities]

Introduction

Purpose of the Safety Plan

The purpose of the safety plan is to provide clear and explicit documentation showing that the lane assistance project has reduced the risk of the vehicle.

Scope of the Project

For the lane assistance project, the following safety lifecycle phases are in scope:

Concept phase
Product Development at the System Level
Product Development at the Software Level

The following phases are out of scope:

Product Development at the Hardware Level
Production and Operation

Deliverables of the Project

The deliverables of the project are:

Safety Plan
Hazard Analysis and Risk Assessment
Functional Safety Concept
Technical Safety Concept
Software Safety Requirements and Architecture

Item Definition

The item in question is the Lane Assistance System, which has two main functions. The first function is the Lane Departure Warning. This function will detect if the vehicle is leaving its current lane and provide feedback to the user in the form of vibrating the steering wheel and displaying a warning light on the dashboard. The second function is Lane Keeping Assistance, which turns the steering wheel towards the center of the lane.

The Lane Assistance Item is made up of the Camera Sensor to detect the location of the lane, the Car Display to display the warning light, and the Driver Steering Torque Sensor and Electronic Power Steering to control the steering wheel. Outside of the Lane Assistance Item is the Steering Wheel.

Goals and Measures
Goals

This project shall identify hazards in the Lane Assistance System and evaluate their risk. Then it will apply systems engineering to lower the risk of the system.

Measures

Measures and Activities	Responsibility	Timeline
Follow safety processes	All Team Members	Constantly
Create and sustain a safety culture	All Team Members	Constantly
Coordinate and document the planned safety activities	Safety Manager	Constantly
Allocate resources with adequate functional safety competency	Project Manager	Within 2 weeks of start of project
Tailor the safety lifecycle	Safety Manager	Within 4 weeks of start of project
Plan the safety activities of the safety lifecycle	Safety Manager	Within 4 weeks of start of project
Perform regular functional safety audits	Safety Manager	Once every 2 months
Perform functional safety pre-assessment prior to audit by external functional safety assessor	Safety Manager	3 months prior to main assessment
Perform functional safety assessment	Safety Assessor	Conclusion of functional safety activities

Safety Culture

This company always ensures safety is the highest priority. Each task is assigned a single team member to person responsible for its implementation. This assignment and the progress on the task is tracked to provide accountabiity. The team responsible for auditing all functional safety processes is separate from the rest of the team members to ensure independence. Managers regularly meet with individuals to discuss potential hazards and reward the member who offers “Best Catch of the Month” to promote always thinking about safety.

Safety Lifecycle Tailoring

This project implements the following phases:

Concept phase
Product Development at the System Level
Product Development at the Software Level

The following phases are out of scope:

Product Development at the Hardware Level
Production and Operation

Roles

Role	Org
Functional Safety Manager- Item Level	OEM
Functional Safety Engineer- Item Level	OEM
Project Manager - Item Level	OEM
Functional Safety Manager- Component Level	Tier-1
Functional Safety Engineer- Component Level	Tier-1
Functional Safety Auditor	OEM or external
Functional Safety Assessor	OEM or external

Development Interface Agreement

The Development Interface Agreement (DIA) defines the responsibilities of both the OEM and this company regarding the lane assistance project.

This company is responsible for tailoring the safety lifecycle for the components of the Lane Assistance System by maintaining and monitoring the progress of the safety plans of each component. Additionally, this company will develop and integrate the Lane Assistance components and perform testing on each component.

Confirmation Measures

The confirmation measures verify that the lane assistance project confirms to ISO 26262 and improves the safety of the vehicle. A confirmation review is performed by an independent person after a project has been designed and developed to ensure the work follows ISO 26262. A functional safety audit checks that the actual implementation of the project meets the requirements set by the safety plan. A functional safety assessment confirms that the lane assistance project achieves functional safety.